NPUPS / WorkForce — Project Status Assessment

Prepared for an approval / funding committee

Basis: Direct review of the repository at branch claude/brave-ramanujan-lk2hyc (HEAD 9001812). Every claim below is traceable to a named file; nothing is inferred from documentation alone.

## Stated Assumptions

The proposal's input fields were not confirmed in session, so these are made explicit and can be rescaled:

Dev resource: one developer, part-time alongside existing ICT duties. Effort is quoted in resource-neutral dev-days (focused engineering days); for a part-time solo dev, divide capacity by ~2 to get calendar time.

Deployment target: proof-of-concept now on a single Coolify VPS, with a documented hardening path to production (GovNeTT-grade) as a funded phase.

"User creation" = worker-record registration. The codebase has no end-user / login-account provisioning (see §3); the only logins are nine hard-coded demo accounts.

# 1. Executive Summary — Where We Reached vs. What's Missing

WorkForce is a functional, demonstrable proof-of-concept with genuine breadth: a polished Flutter web front-end covering 21 screens and 9 roles, a working Node/Express REST API over a seeded PostgreSQL/Supabase database, real role-based navigation, a fortnightly timesheet→payroll approval pipeline, a tamper-evident audit-log design, and a live Coolify deployment path. The data layer is real — the front-end reads and writes through the API to the database; the previous “all data lost on refresh” behaviour has been fixed.

The gap between demo-ready and production-ready is almost entirely authentication, authorization, and tenant data-protection — which, for a payroll and PII system, is the part that matters most to a funding decision. Today: login is a client-side hard-coded credential map; the REST API has no authentication on any route; and the live database schema has no row-level security. A correct, well-designed secure schema (db/supabase/*.sql, with RLS and tenant isolation) exists in the repo but is not the schema the running server uses — it is parallel, aspirational scaffolding. Closing that gap is the critical path to a defensible production system.

Bottom line: the product surface is ~70% built and convincing; the security/identity foundation required for real payroll data is ~15% built. The remaining work is well-understood and estimated below at roughly 45–60 dev-days to a hardened single-tenant production deployment.

# 2. Architecture As Actually Built

Browser (Flutter web, nginx)
   |  client-side demo auth (9 hard-coded accounts)
   v
ApiClient (lib/services/api_client.dart)  -- HTTP, same-origin /api/* -->
   v
Node/Express (server/index.js)            -- NO auth middleware -->
   v
Supabase Postgres (PUBLIC schema, via ANON key, NO RLS)
   tables seeded by db/domain_schema.sql

Two divergent database designs coexist in the repo — this is the single most important structural finding:

|  | Live path (in use) | Parallel design (not wired in) |
| --- | --- | --- |
| Schema files | db/domain_schema.sql, rbac_schema.sql, edit_locks_schema.sql | db/supabase/01..99_*.sql |
| Layout | Flat public schema | npups_core / hr / time / pay / bank / audit |
| Security | No RLS, no grants | RLS + tenant isolation (99_rls.sql) |
| Reached by | server/index.js (unqualified from('workers') → public) | Flutter Db class (lib/services/db.dart) — unused |
| Auth | None | SupabaseAuthService (auth.uid()) — not wired to login |

The secure design is real and competent, but it is dead code relative to what runs. SupabaseAuthService is started in main.dart:52 yet LoginScreen authenticates against the demo AuthService (login_screen.dart:217); lib/services/db.dart is imported nowhere.

# 3. Module Assessment

## 3.1 Admin Control Dashboard

Status: Partially built (functional but read-only; no true “control” plane).

| Aspect | Finding (file) |
| --- | --- |
| What works | dashboard_screen.dart (830 lines) renders live, data-driven KPIs from real stores — active workers, pending approvals, fortnight payroll — scoped by corporation for non-global roles (_scopedWorkers, :346). “Recent Activity” is a live audit feed (:611), not mocked. KPI sets differ per role (:373). |
| Adjacent admin surface | hr_management_screen.dart (1183 lines) is a working worker & document console: search, status filters, document review/reject queue, worker deactivation with audit (:1079), notes. audit_log_screen.dart provides the compliance trail. |
| Scaffolding / missing | No user-account administration: no screen to create/disable logins, assign roles, or manage corporations/settings. The role-switcher in main.dart:497 is a demo role-impersonation bar shipped in the production shell — anyone can become Admin client-side. |
| Improvements | Replace demo role-switcher with real role gating; add a genuine admin console (user/role/corporation CRUD) on authenticated API routes; move KPI aggregation server-side for large datasets. |
| Remaining effort | 8–12 dev-days to a real admin console (UI + API), assuming auth from §4 lands first. |

## 3.2 End-to-End User (Worker) Creation Flow

Status: Built and working as a single-user demo; not auditable or access-controlled to production standard. The chain persists to the database correctly, but two links are weak (no create-audit, client-generated PK) and the whole flow sits behind no server-side authorization.

Step-by-step trace:

| # | Step | Implementing file & symbol | Status |
| --- | --- | --- | --- |
| 1 | Entry point — “Register Worker” FAB/menu, gated to System Admin only | worker_list_screen.dart:166 (_isAdmin); also executive_department_screen.dart | OK (client-side gate only) |
| 2 | Form & validation — personal/employment/bank; required-field validation; 14 corporations + districts; date pickers | worker_registration_form.dart, _save() :252, validate() :258 | OK |
| 3 | Duplicate-credential guard — ID/NIS/BIR/Permit/Passport vs existing; blocks + logs attempt | worker_data_store.dart:60 checkUniqueIds; :119 logDuplicateIdAttempt | OK (client-side, in-memory) |
| 4 | Concurrency lock (edit mode) — acquire/release edit lock | worker_registration_form.dart:130 → edit_lock_service.dart | DEGRADES — posts to /api/edit-locks/acquire, but that route does not exist in server; falls back to per-client in-memory lock |
| 5 | Object build & client-side ID — PK generated as WRK-00N | worker_registration_form.dart:283; worker_data_store.dart:590 | Works but client controls the PK (collision/race risk) |
| 6 | Persist — optimistic local add, then POST /api/workers | worker_data_store.dart:193 addWorker → api_client.dart:128 | OK (rollback on failure) |
| 7 | DB write — insert worker + seed 5 required doc rows + allowances | server/index.js:200 POST /api/workers | OK |
| 8 | Account / role creation | — | MISSING — no login account, no /api/users, no role assignment |
| 9 | Approval step | — | NONE — registration is immediate (contrast: timesheets have a full pipeline) |
| 10 | Audit of the creation | worker_data_store.dart:205 (only if actor passed) | GAP — form calls addWorker(worker) WITHOUT actor (:334), so no create entry is written. Duplicate attempts are logged; successful registrations are not. |
| 11 | Confirmation — success snackbar + pop | worker_registration_form.dart:355 | OK |
| 12 | Notification | — | MISSING (no email/SMS/in-app) |

What's missing to complete it: server-side authz on the route; a create audit entry (pass actor); server-generated PKs; a real edit-locks endpoint; optional maker/checker approval; account+role provisioning if workers are ever to log in; confirmation notification.

Concrete improvements: move PK generation and uniqueness enforcement server-side (a DB UNIQUE constraint on NIS exists — domain_schema.sql:139 — but ID/BIR/permit/passport uniqueness is client-only and unenforced at the DB); validate/whitelist input server-side; wire the audit so every registration is recorded.

Remaining effort: 6–9 dev-days (audit fix + server PK + server-side validation/uniqueness + edit-locks endpoint + optional approval), excluding the cross-cutting auth work in §4.

# 4. Repository-Wide Security Review

Weighted heavily — payroll + PII. Severity reflects a system holding bank account numbers, NIS, National ID, addresses and salary data.

| # | Severity | Finding | Evidence |
| --- | --- | --- | --- |
| S1 | Critical | The REST API has no authentication or authorization on any route. Every /api/* endpoint (read & write of all worker PII, bank details, payroll, audit) is open to anyone who can reach the API. The client can set a bearer token (api_client.dart:99) but the server never validates it — no auth middleware exists. | server/index.js (no app.use(auth), no token check) |
| S2 | Critical | The live public schema has no Row-Level Security and no role grants. The server connects with the anon key, so anon effectively has full table access. Tenant/role isolation does not exist on the running path. The RLS in 99_rls.sql applies only to the npups_* schemas the server does not use. | domain_schema.sql (zero RLS/POLICY/GRANT); server/index.js:47 uses ANON key |
| S3 | High | Authentication is a client-side hard-coded credential map with plaintext demo passwords; roles are switchable in-app via a demo bar shipped in the production shell. No server trust boundary. | auth_service.dart:113; main.dart:497; domain_schema.sql:435 (plaintext password_demo) |
| S4 | High | PII/financial fields stored in plaintext, no field-level encryption. security_utils masks values for display only, not at rest. | domain_schema.sql workers (account_number, nis_number, id_number, address); security_utils.dart |
| S5 | Medium | Wide-open CORS on the API (cors() with no origin restriction) — any origin can call it (compounds S1). | server/index.js:54 |
| S6 | Medium | No server-side input validation/sanitization; the API inserts client JSON directly; client supplies primary keys. Risk of malformed data, PK collision, unconstrained writes. | server/index.js:200; worker_data_store.dart:590 |
| S7 | Medium | Audit tamper-evidence is client-driven. The SHA-256 chain is computed in the client; the server stores client-supplied hash/previous_hash without recomputing or verifying. A direct API caller can forge or omit entries (and successful worker creation isn't logged at all — §3 step 10). | audit_service.dart:74; server/index.js:681 |
| S8 | Low/Info | Supabase URL + anon key hard-coded in client source and committed docs, pointing at a personal/dev instance (supabase.fireydev.com). Anon keys are public-by-design only when RLS protects the data — which here it does not (S2), so this key is materially sensitive today. | supabase_config.dart:4-7; docker-compose.prod.yml |
| S9 | Low/Info | Good practices worth crediting: anon key (not service_role) used by the API; liveness/readiness split; client-side rate-limiting + session timeout; .env.example warns against committing service_role. | server/index.js:85-104; auth_service.dart:42-49 |

Security remediation effort (the critical path): 20–28 dev-days — implement Supabase Auth as the real login (retire demo AuthService), add JWT verification middleware to every Express route, switch the server to the RLS-protected npups_* schema (or apply RLS + grants to the live schema), enforce role checks server-side, and verify the audit chain server-side. This converts a demo into something that can legally hold payroll data.

# 5. Data Model / Schema Summary

Live schema (db/domain_schema.sql, public, PostgreSQL 14+, seeded & deterministic):

Reference: corporations (14 TT municipal corporations), app_users (9 demo accounts, app_user_role_enum of 9 roles, plaintext password_demo).

Worker domain: workers (PK id TEXT; nis_number UNIQUE; wage/COLA/allowance NUMERIC(10,2); bank fields; FK→corporations), worker_documents (PK worker_id+doc_name, document_status_enum), worker_allowances, worker_replacements (UNIQUE per original worker).

Time domain: timesheets (timesheet_stage_enum — 9-stage pipeline: notStarted→draft→submitted→coordinatorReview→hrProcessing→accountsProcessing→approvedForPayment→exported→chequePrinting), timesheet_daily_entries (14 rows/fortnight, CHECK 0–13), timesheet_approvals (sequenced approval_state_enum).

Roster: roster_settings, rosters (UNIQUE corp+fortnight), roster_worker_records, roster_day_entries.

Payroll: backpay_records (backpay_status_enum) + backpay_line_items.

Audit: app_audit_logs (SHA-256 hash chain: hash, previous_hash, BIGSERIAL sequence_no) + app_audit_field_changes + app_audit_attachments.

Relationships: sound FK graph; soft-delete via is_active (server DELETE deactivates — server/index.js:318), preserving payroll/audit references. Sensible indexes on corp/stage/role/timestamp.

RLS: none.

Parallel Supabase schema (db/supabase/*.sql, not in live use): multi-schema npups_*; proper RLS in 99_rls.sql — per-table tenant_isolation policy keying off a JWT corporation_id claim, is_global() bypass for platform admins, audit table restricted to service_role insert. This is the production-grade design; it needs to become the live path (see S2/§4).

RBAC (db/rbac_schema.sql): separate roles/permissions tables, kept intentionally apart from domain data.

# 6. Status & Effort Summary

| Area | Status | Working today | Missing | Effort (dev-days) |
| --- | --- | --- | --- | --- |
| Front-end / UX (21 screens, 9 roles) | Built | Role-based shell, responsive nav, theming, forms | Real role gating (vs demo switcher) | 3–5 |
| Admin control dashboard | Partial | Live KPIs, scoped data, audit feed, HR/doc console | User/role/corp admin console | 8–12 |
| Worker-creation flow | Built (demo-grade) | Form→validation→duplicate guard→DB write→docs seeded | Create-audit, server PK/validation, edit-locks, approval, account+notify | 6–9 |
| Timesheet→payroll pipeline | Built (demo-grade) | 9-stage workflow, approvals, backpay, exports | Server-side stage authz; same auth gap | 5–8 |
| REST API (Node/Express) | Partial | Workers, timesheets, rosters(part), backpay, audit | Auth, edit-locks, leave, payslips/deductions/tax, bank batches, users | 8–12 |
| Authentication & authorization | Stubbed | Client demo auth; Supabase service written but unwired | Real login, API JWT verification, role enforcement | 20–28 (critical path) |
| Database security (RLS/tenant) | Stubbed (live) / Built (parallel) | Correct RLS design exists in npups_* | Make it the live path; encrypt PII | (in auth line) |
| Deployment | Built | Coolify compose, health/ready probes, nginx proxy, CI | Migrate off personal Supabase; secrets mgmt; backups/DR | 4–6 |

Indicative total to a hardened single-tenant production deployment: ~45–60 dev-days of focused engineering (the auth/RLS critical path is ~half of it and gates the rest). For a part-time solo developer alongside ICT duties, plan roughly 4–6 calendar months; a second (e.g. iGovTT) developer working the API/back-end in parallel with front-end polish could compress this to ~10–12 weeks. GovNeTT-grade hosting/compliance (penetration test, formal data-protection review, DR) is additional and should be a distinct funded phase.

# 7. Recommended Sequencing

De-risks the funding decision:

Auth & RLS first (critical path). Wire SupabaseAuthService into login, add JWT verification to every API route, and switch the server onto the RLS-protected npups_* schema. Nothing else is defensible for payroll data until this lands.

Close the worker-creation gaps (audit-on-create, server PK/validation, edit-locks endpoint).

Build the real admin console (users/roles/corporations) and retire the demo role-switcher.

Harden deployment (own Supabase/Postgres instance, secrets management, backups, DR) ahead of any GovNeTT move.

Note for the record: dev-resource and deployment-target choices were not confirmed interactively, so this document proceeds on the stated assumptions above. If actual figures differ (e.g. full-time, or a contractor in parallel), the dev-day totals hold but the calendar estimates in §6 rescale.